Project Plan for the Guessing Game Software

**Team members**

|  |  |  |
| --- | --- | --- |
| Humza Faheemuddin | Kosta Vranes | Reshmi Chavva |

|  |  |  |  |
| --- | --- | --- | --- |
| **Task** | **Team member responsible** | **Target completion date** | **Status** (done, not started, or underway) |
| Write the input file that stores the questions | Kosta | 08/11/2014 | done |
| Write the input file that stores the countries | Reshmi | 08/11/2014 | done |
| Plan the pseudocode for the main method (make up tons of method names) | Humza | 08/12/2014 | done |
| Get initial questions to seperate countries | Humza | 08/11/2014 | done |
| Plan the pseudocode for the classes | Reshmi | 11/11/2014 | done |
| Get questions for N/S America | Humza | 11/11/2014 | done |
| Get Questions for North Africa | Humza | 11/11/2014 | done |
| Get questions for Europe/East Asia | Kosta | 11/11/2014 | done |
| Get questions for Oceania/South Africa | Kosta | 11/11/2014 | done |
| Get questions for Middle east | Reshmi | 11/11/2014 | done |
| Code the Attribute class | All | 12/11/2014 | done |
| * constructor | Reshmi | 12/11/2014 | done |
| * askQuestion() | Humza | 12/11/2014 | done |
| * setValToTrue() | Kosta | 13/11/2014 | done |
| * getQuestion() | Humza | 13/11/2014 | done |
| Code the Country class | All | 14/11/2014 | done |
| * constructor | Kosta | 14/11/2014 | done |
| * getAttribute() | Humza | 15/11/2014 | done |
| * readCountriesFromAFile() | Reshmi & Humza | 15/11/2014 | done |
| * setup() | Kosta | 16/11/2014 | done |
| * setCandToFalse() | Reshmi | 16/11/2014 | done |
| Code the CountryGuesser app | All | 16/11/2014 | done |
| * main() | Humza | 17/11/2014 | done |
| * readAttributesFromAFile() | Kosta | 17/11/2014 | done |
| * pickNextQuestion(int qNum) | Humza & Kosta | 18/11/2014 | done |
| * elimCandidates(int qNum, boolean r) | Reshmi | 18/11/2014 | done |
| * checkTFBalance(int qNum) | Humza | 18/11/2014 | done |
| * getResponse() | Reshmi & Humza | 18/11/2014 | done |
| * countRemCands() | Humza | 19/11/2014 | done |
| * displayFinalResult() | Humza | 19/11/2014 | done |
| Code countries 1-17 | Kosta | 19/11/2014 | done |
| Code countries 17-34 | Reshmi | 20/11/2014 | done |
| Code countries 34-50 | Humza | 20/11/2014 | done |
| Unit tests for the Attribute class | Humza | 21/11/2014 | done |
| Unit tests for the Countryclass | Kosta | 21/11/2014 | done |
| Unit tests for pickNextQuestion() | Reshmi | 21/11/2014 | done |
| Unit tests for eliminateCandidates() | Reshmi | 21/11/2014 | done |
| Integration tests for the app | Kosta | 22/11/2014 | done |
| Debugging | Kosta | 23/11/2014 | done |
| Write internal documentation | Humza | 25/11/2014 | done |
| Write external documentation | Kosta & Humza | 25/11/2014 | done |
| Submit to Edmodo | All | 24/11/2014 | done |